iMaliChat

Buy Tab

Complete Implementation Plan for Claude Code

Version 1.0  |  March 2026

Tech Stack: Flutter / Firebase / Bloc+Cubit / GoRouter

Platform: Android-first

CONFIDENTIAL — iMaliChat Product Development

# Table of Contents

Table of Contents	1

0. Executive Summary & Context	1

0.1 What the Buy Tab Does	1

0.2 Key Product Decisions Already Made	1

0.3 Tech Stack Reference	1

1. Firestore Data Model	1

1.1 Collection: buyCategories	1

1.2 Collection: buyProducts	1

1.3 Collection: providers	1

1.4 Collection: buyOrders	1

1.5 Collection: groupBuys	1

1.6 Collection: vouches	1

1.7 Collection: featureFlags	1

1.8 Extensions to Existing Collections	1

users collection — new fields	1

ledgerTransactions collection — new transaction types	1

2. Firestore Security Rules	1

2.1 Buy Categories (read-only for clients)	1

2.2 Buy Products	1

2.3 Providers	1

2.4 Buy Orders	1

2.5 Group Buys	1

2.6 Vouches	1

2.7 Feature Flags	1

3. Cloud Functions (TypeScript)	1

3.1 onBuyDigitalVoucher (Callable)	1

Logic Flow	1

3.2 onBuyMarketplaceItem (Callable)	1

Logic Flow	1

3.3 onConfirmFulfilment (Callable)	1

Logic Flow	1

3.4 onJoinGroupBuy (Callable)	1

Logic Flow	1

3.5 onGroupBuyExpired (Scheduled)	1

Logic Flow	1

3.6 onCreateGroupBuy (Callable)	1

Logic Flow	1

3.7 onProviderRegistered (Firestore Trigger)	1

Logic Flow	1

3.8 onVouchCreated (Firestore Trigger)	1

Logic Flow	1

4. Flutter Architecture	1

4.1 Directory Structure	1

4.2 GoRouter Routes	1

5. Dart Model Classes	1

5.1 BuyCategoryModel	1

5.2 BuyProductModel	1

5.3 ProviderModel	1

5.4 BuyOrderModel	1

5.5 GroupBuyModel	1

6. Bloc/Cubit Specifications	1

6.1 BuyTabCubit	1

6.2 BuyUtilitiesCubit	1

6.3 IntengisoCubit	1

6.4 GroupBuyCubit	1

6.5 ProviderCubit	1

7. Screen Specifications	1

7.1 BuyTabScreen (Main Shell)	1

Layout (top to bottom)	1

7.2 BuyUtilitiesScreen	1

7.3 BuyAirtimeFlowScreen	1

Steps	1

7.4 BuyElectricityFlowScreen	1

7.5 IntengisoHomeScreen	1

Layout	1

7.6 IntengisoListingScreen	1

Layout	1

7.7 GroupBuyDetailScreen	1

Layout	1

7.8 ProviderRegistrationScreen	1

Screen 1: What do you offer?	1

Screen 2: About you	1

Screen 3: Confirm	1

8. Key Widget Specifications	1

8.1 BuyFeaturedCarousel	1

8.2 BuyUtilitiesDock ('My Regulars')	1

8.3 GroupBuyProgressBar	1

8.4 GroupBuyCountdown	1

8.5 ProviderBadge	1

8.6 VouchButton	1

8.7 PurchaseBottomSheet	1

8.8 TokenPriceDisplay	1

9. Firestore Composite Indexes	1

10. VAS Provider Integration	1

10.1 Integration Architecture	1

10.2 Freepaid API Flow	1

10.3 Product Catalogue Sync	1

Sync Logic	1

11. Feature Flag System	1

11.1 Flag Registry	1

11.2 Client-Side Implementation	1

12. Push Notification Triggers	1

13. Implementation Phases	1

Phase 1: Foundation (Weeks 1-3)	1

Week 1: Data Layer	1

Week 2: Buy Tab Shell + Utilities UI	1

Week 3: Cloud Functions + VAS Integration	1

Phase 2: My Regulars + Featured (Weeks 4-5)	1

Week 4: My Regulars	1

Week 5: Featured Carousel	1

Phase 3: Intengiso Marketplace (Weeks 6-9)	1

Week 6: Provider Registration + Data	1

Week 7: Marketplace Browsing	1

Week 8: Listings + Trust	1

Week 9: Marketplace Transactions	1

Phase 4: Hlangana Group Buys (Weeks 10-12)	1

Week 10: Group Buy Core	1

Week 11: Group Buy UI	1

Week 12: Group Buy Polish + Chat Integration	1

14. Required Flutter Packages	1

15. Testing Checklist	1

15.1 Layer 2 — Digital Voucher Purchases	1

15.2 Layer 3 — Intengiso Marketplace	1

15.3 Layer 3 — Hlangana Group Buys	1

15.4 Cross-Cutting	1

16. Open Implementation Questions	1

17. Appendix: Named Concepts Reference	1

# 0. Executive Summary & Context

This document provides a complete, implementation-ready specification for the iMaliChat Buy Tab. It is intended as a direct input to Claude Code for phased development. The Buy Tab is one of five primary navigation destinations (Home, Earn, Chat, Wallet, Buy) and is the commerce engine of the app.

## 0.1 What the Buy Tab Does

The Buy Tab is where users spend their earned tokens on products and services. It has three architectural layers:

- Layer 1 — Featured/Dynamic Surface: Sponsored brand campaigns, collectible drops, trending items near you.

- Layer 2 — Utilities Hub ('My Regulars'): Quick-access to airtime, data, electricity, school fees, funeral policy premiums, stokvel contributions.

- Layer 3 — Intengiso (Township Marketplace): Five sub-markets — Services Board, Second-Hand Goods, Food & Home-Cooked, Skills & Gigs (Sebenza), Group Buys (Hlangana).

## 0.2 Key Product Decisions Already Made

- All Layer 3 transactions are token-denominated from day one, with cash as a fallback (no partial split payments).

- Service providers can cash out tokens to Rand.

- Geographic strategy: broad national build with deep activation in five anchor communities — Khayelitsha, Soweto, Umlazi, Mamelodi, Mitchells Plain.

- All features built immediately but governed by feature flags for selective launch.

- Trust model uses social vouching (named, accountable) rather than anonymous ratings.

- Provider onboarding must be completable in under 3 minutes on an entry-level Android device.

- Mini Programs are an architectural engine underneath all three layers, not a user-facing destination.

## 0.3 Tech Stack Reference

| Component | Technology | Notes |
| --- | --- | --- |
| Framework | Flutter (Dart) | Android-first, single codebase |
| State Management | Bloc / Cubit | Separate Cubit per feature domain |
| Navigation | GoRouter | Declarative, deep-link ready |
| Auth | Firebase Auth | Phone/SMS OTP only |
| Database | Cloud Firestore | Real-time listeners, offline support |
| Storage | Cloud Storage for Firebase | Images, media, receipts |
| Functions | Cloud Functions (Node.js/TS) | africa-south1 region |
| Notifications | FCM | Push notifications |
| Payments | TBD (Ozow / Peach Payments) | PSP integration for cash top-up |
| VAS API | Freepaid / Prepaid24 | Airtime, data, electricity vending |

# 1. Firestore Data Model

All collections are designed for the iMaliChat double-entry ledger system. The Buy Tab introduces several new collections and extends existing ones. Region: africa-south1.

## 1.1 Collection: buyCategories

Top-level categories visible on the Buy Tab. Managed via admin, cached client-side.

buyCategories/{categoryId}

{

name: string,              // 'Airtime & Data'

nameXhosa: string,         // 'iData neAirtime'

icon: string,              // Material icon name or asset path

sortOrder: number,         // Display ordering

layer: number,             // 1=Featured, 2=Utilities, 3=Intengiso

isActive: boolean,         // Feature flag

featureFlag: string,       // e.g. 'buy_airtime_enabled'

createdAt: timestamp,

updatedAt: timestamp

}

## 1.2 Collection: buyProducts

Products and services available for purchase. Used by Layer 2 (utilities) and Layer 3 (marketplace listings).

buyProducts/{productId}

{

title: string,

description: string,

categoryId: string,        // ref -> buyCategories

subcategory: string,       // e.g. 'vodacom_data', 'mtn_airtime'

type: string,              // 'digital_voucher' | 'physical' | 'service' | 'group_buy'

layer: number,             // 2 or 3

// Pricing

priceTokens: number,       // Price in iMali tokens

priceRand: number,         // Equivalent Rand value (for display)

originalPriceRand: number, // Strike-through price if discounted

// Provider info (Layer 3 Intengiso)

providerId: string | null, // ref -> providers

providerName: string | null,

// VAS API info (Layer 2 utilities)

vasProvider: string | null, // 'freepaid' | 'prepaid24' | null

vasProductCode: string | null, // API product code

vasNetworkCode: string | null, // 'vodacom' | 'mtn' | 'cellc' | 'telkom'

// Media

imageUrls: string[],       // Cloud Storage paths

thumbnailUrl: string,

// Location (Layer 3)

location: geopoint | null,

locationName: string | null, // 'Khayelitsha'

anchorCommunity: string | null, // Feature flag community

// Group buy fields (Hlangana)

isGroupBuy: boolean,

groupBuyMinParticipants: number | null,

groupBuyMaxParticipants: number | null,

groupBuyDiscount: number | null, // percentage

groupBuyDeadline: timestamp | null,

// Status & moderation

status: string,            // 'active' | 'pending_review' | 'sold' | 'expired' | 'flagged'

isActive: boolean,

isFeatured: boolean,       // Layer 1 promoted

featureFlag: string,

// Metadata

viewCount: number,

purchaseCount: number,

createdAt: timestamp,

updatedAt: timestamp

}

## 1.3 Collection: providers

Intengiso marketplace sellers/service providers. Users who register as providers get a document here.

providers/{providerId}  // providerId = userId

{

userId: string,            // ref -> users

displayName: string,

phone: string,

bio: string,               // Max 280 chars

avatarUrl: string,

// Categories they operate in

categories: string[],       // ['services', 'food', 'second_hand']

subcategories: string[],    // ['plumbing', 'electrical']

// Location

location: geopoint,

locationName: string,       // 'Khayelitsha'

serviceRadius: number,      // km, for service providers

// Trust & vouching

vouchCount: number,         // Number of vouches received

vouchedBy: string[],        // Array of userIds who vouched

isFoundingProvider: boolean, // Founding Provider badge

trustScore: number,         // Calculated, 0-100

completedTransactions: number,

responseRate: number,       // 0-1

avgResponseMinutes: number,

// Provider tier

tier: string,              // 'new' | 'verified' | 'trusted' | 'star'

// Payout

canCashOut: boolean,

cashOutMethod: string | null, // 'bank_eft' | 'ozow'

bankDetails: map | null,    // encrypted ref or vault ID

// Status

status: string,            // 'active' | 'suspended' | 'pending_review'

isActive: boolean,

registeredAt: timestamp,

updatedAt: timestamp

}

## 1.4 Collection: buyOrders

Every purchase creates an order document. Linked to the ledger system for double-entry accounting.

buyOrders/{orderId}

{

buyerId: string,           // ref -> users

buyerName: string,

productId: string,          // ref -> buyProducts

providerId: string | null,  // ref -> providers (null for VAS)

// Order details

type: string,              // 'digital_voucher' | 'physical' | 'service' | 'group_buy'

layer: number,             // 2 or 3

quantity: number,

totalTokens: number,       // Tokens debited from buyer

totalRand: number,         // Rand equivalent

// VAS-specific (Layer 2)

vasProvider: string | null,

vasProductCode: string | null,

vasRecipientMsisdn: string | null, // For airtime/data

vasMeterNumber: string | null,     // For electricity

vasVoucherPin: string | null,       // Encrypted, returned by API

vasReference: string | null,        // Provider reference

// Fulfilment

status: string,            // 'pending' | 'processing' | 'fulfilled' | 'failed' | 'refunded' | 'disputed'

fulfilledAt: timestamp | null,

failureReason: string | null,

// Ledger integration

ledgerTransactionId: string, // ref -> ledger transaction

idempotencyKey: string,      // buy:{orderId}

// Group buy (Hlangana)

groupBuyId: string | null,  // ref -> groupBuys

// Rating (post-fulfilment)

buyerRating: number | null, // 1-5

buyerReview: string | null,

createdAt: timestamp,

updatedAt: timestamp

}

## 1.5 Collection: groupBuys

Hlangana (Group Buy) deals. Each deal tracks participants, contributions, and countdown.

groupBuys/{groupBuyId}

{

productId: string,          // ref -> buyProducts

initiatorId: string,        // ref -> users

initiatorName: string,

// Deal terms

title: string,

description: string,

imageUrl: string,

unitPriceTokens: number,    // Per-person price at threshold

originalPriceTokens: number, // Normal price without group

discountPercent: number,

minParticipants: number,

maxParticipants: number | null,

// Time mechanics

expiresAt: timestamp,       // Countdown deadline

durationHours: number,      // 24, 48, 72, or 168

// Participants

participantIds: string[],   // Array of userIds

participantCount: number,

contributions: map,         // { userId: { tokens: number, paidAt: timestamp } }

// Status

status: string,            // 'open' | 'tipped' | 'fulfilled' | 'expired' | 'cancelled'

tippedAt: timestamp | null, // When min participants reached

fulfilledAt: timestamp | null,

// Escrow

escrowTotal: number,        // Total tokens held in escrow

escrowReleased: boolean,

// Community context

communityId: string | null, // ref -> communities (if from stokvel)

chatThreadId: string | null, // ref -> conversations

// Gamification

ubuntuPointsAwarded: boolean,

createdAt: timestamp,

updatedAt: timestamp

}

## 1.6 Collection: vouches

Social vouching records for the trust model. One vouch per user-provider pair.

vouches/{vouchId}  // vouchId = {voucherId}_{providerId}

{

voucherId: string,          // ref -> users

voucherName: string,

providerId: string,         // ref -> providers

providerName: string,

comment: string | null,     // Optional endorsement

createdAt: timestamp

}

## 1.7 Collection: featureFlags

Controls which features are active in which communities. Checked at app startup and cached.

featureFlags/{flagId}

{

key: string,               // 'buy_airtime_enabled'

enabled: boolean,           // Global toggle

enabledCommunities: string[], // ['khayelitsha', 'soweto'] or ['all']

description: string,

updatedAt: timestamp

}

## 1.8 Extensions to Existing Collections

### users collection — new fields

users/{userId}  // EXISTING COLLECTION - add these fields

{

// ... existing fields ...

// Buy Tab additions

isProvider: boolean,        // Has registered as Intengiso provider

savedProducts: string[],    // Bookmarked product IDs

recentPurchases: map[],     // Last 5 purchases for quick-reorder

favouriteUtilities: map[],  // 'My Regulars' dock items

//   e.g. [{ type: 'airtime', network: 'vodacom', msisdn: '0821234567' }]

anchorCommunity: string | null, // User's primary community

}

### ledgerTransactions collection — new transaction types

The existing double-entry ledger must support these new transaction types:

| Transaction Type | Debit Account | Credit Account | Trigger |
| --- | --- | --- | --- |
| buy_digital_voucher | user:{uid}:main | system:vas_settlement | User buys airtime/data/elec |
| buy_marketplace_item | user:{uid}:main | escrow:order:{orderId} | User buys from provider |
| buy_marketplace_release | escrow:order:{orderId} | user:{providerId}:main | Provider confirms fulfilment |
| buy_marketplace_refund | escrow:order:{orderId} | user:{uid}:main | Dispute resolved for buyer |
| group_buy_contribute | user:{uid}:main | escrow:groupbuy:{gbId} | User joins group buy |
| group_buy_release | escrow:groupbuy:{gbId} | system:vas_settlement | Group buy tipped + fulfilled |
| group_buy_refund | escrow:groupbuy:{gbId} | user:{uid}:main | Group buy expired |
| provider_cashout | user:{uid}:main | system:cashout_pending | Provider requests payout |

# 2. Firestore Security Rules

Add these rules to the existing firestore.rules file. They follow the principle of least privilege.

## 2.1 Buy Categories (read-only for clients)

match /buyCategories/{categoryId} {

allow read: if request.auth != null;

allow write: if false; // Admin SDK only

}

## 2.2 Buy Products

match /buyProducts/{productId} {

allow read: if request.auth != null

&& resource.data.isActive == true;

// Providers can create/update their own listings

allow create: if request.auth != null

&& request.resource.data.providerId == request.auth.uid

&& request.resource.data.status == 'pending_review';

allow update: if request.auth != null

&& resource.data.providerId == request.auth.uid

&& request.resource.data.providerId == request.auth.uid

// Cannot change status (only Cloud Functions can)

&& request.resource.data.status == resource.data.status;

allow delete: if false; // Soft delete only via status

}

## 2.3 Providers

match /providers/{providerId} {

allow read: if request.auth != null;

// User can create their own provider profile

allow create: if request.auth != null

&& providerId == request.auth.uid

&& request.resource.data.userId == request.auth.uid

&& request.resource.data.status == 'pending_review';

// Provider can update own profile (not trust fields)

allow update: if request.auth != null

&& providerId == request.auth.uid

&& request.resource.data.vouchCount == resource.data.vouchCount

&& request.resource.data.trustScore == resource.data.trustScore

&& request.resource.data.tier == resource.data.tier;

}

## 2.4 Buy Orders

match /buyOrders/{orderId} {

// Buyer and provider can read their own orders

allow read: if request.auth != null

&& (resource.data.buyerId == request.auth.uid

|| resource.data.providerId == request.auth.uid);

// Only Cloud Functions create orders (after ledger debit)

allow create: if false;

allow update: if false;

allow delete: if false;

}

## 2.5 Group Buys

match /groupBuys/{groupBuyId} {

allow read: if request.auth != null;

// Only Cloud Functions manage group buy lifecycle

allow create: if false;

allow update: if false;

}

## 2.6 Vouches

match /vouches/{vouchId} {

allow read: if request.auth != null;

// User can create a vouch (one per provider)

allow create: if request.auth != null

&& request.resource.data.voucherId == request.auth.uid

&& vouchId == request.auth.uid + '_' + request.resource.data.providerId;

// Cannot update or delete vouches

allow update: if false;

allow delete: if false;

}

## 2.7 Feature Flags

match /featureFlags/{flagId} {

allow read: if request.auth != null;

allow write: if false; // Admin SDK only

}

# 3. Cloud Functions (TypeScript)

All functions deploy to africa-south1 region. Use Firebase Admin SDK for all writes that bypass security rules.

## 3.1 onBuyDigitalVoucher (Callable)

Handles Layer 2 utility purchases (airtime, data, electricity). This is the most critical function.

Trigger: HTTPS Callable from Flutter client

Input: { productId, recipientMsisdn?, meterNumber?, quantity }

### Logic Flow

- Validate input and check feature flag for this product category.

- Fetch product from buyProducts. Verify isActive, type === 'digital_voucher'.

- Calculate totalTokens = priceTokens * quantity.

- Check user balance in ledger (read user main wallet).

- If insufficient balance, return error with balance and required amount.

- Generate idempotencyKey = 'buy:' + auto-generated orderId.

- Run Firestore transaction:

- Create buyOrders document with status 'processing'.

- Create ledger double-entry: debit user:main, credit system:vas_settlement.

- Call VAS provider API (Freepaid/Prepaid24):

- On success: update order status to 'fulfilled', store vasVoucherPin / vasReference.

- On failure: REVERSE the ledger transaction (debit system:vas_settlement, credit user:main), update order status to 'failed', store failureReason.

- Send FCM notification to user with result.

- Return { success, orderId, voucherPin?, failureReason? }.

CRITICAL: VAS API FAILURE HANDLING The VAS API call happens AFTER the ledger debit. If the API fails, the function MUST reverse the ledger entry. Use a try/catch around the VAS call. The reversal transaction uses idempotencyKey 'buy_reversal:' + orderId. If the reversal itself fails, create a document in a 'failedReversals' collection for manual intervention. Never leave a user debited without either a voucher or a reversal.

## 3.2 onBuyMarketplaceItem (Callable)

Handles Layer 3 Intengiso purchases. Tokens go to escrow, not directly to provider.

Trigger: HTTPS Callable

Input: { productId, quantity, message? }

### Logic Flow

- Validate input, check feature flag, check product is active.

- Check buyer is not the provider (cannot buy own listing).

- Calculate totalTokens.

- Check balance.

- Firestore transaction:

- Create buyOrders document with status 'pending'.

- Ledger: debit user:main, credit escrow:order:{orderId}.

- Send FCM notification to provider with order details.

- Start a 72-hour timeout (Cloud Scheduler or delayed Cloud Function).

- Return { success, orderId }.

## 3.3 onConfirmFulfilment (Callable)

Provider confirms delivery. Releases escrow to provider.

Trigger: HTTPS Callable (called by buyer OR auto after 72h)

Input: { orderId }

### Logic Flow

- Verify caller is buyer for the order, or function is auto-triggered.

- Firestore transaction:

- Update buyOrders status to 'fulfilled'.

- Ledger: debit escrow:order:{orderId}, credit user:{providerId}:main.

- Update provider's completedTransactions count.

- Award Ubuntu Good Citizen points to both buyer and provider.

- Send FCM to both parties.

## 3.4 onJoinGroupBuy (Callable)

User contributes tokens to a Hlangana group buy.

Input: { groupBuyId }

### Logic Flow

- Validate group buy is 'open' and not expired.

- Check user is not already a participant.

- Check balance >= unitPriceTokens.

- Firestore transaction:

- Ledger: debit user:main, credit escrow:groupbuy:{gbId}.

- Add userId to participantIds array.

- Increment participantCount.

- Update contributions map.

- If participantCount >= minParticipants: set status to 'tipped', set tippedAt.

- Send notifications:

- To joiner: 'You joined the group buy!'

- To all participants: 'X of Y people joined — share to unlock your saving!'

- If tipped: 'Deal is ON! Payment confirmed.'

## 3.5 onGroupBuyExpired (Scheduled)

Runs every 15 minutes. Checks for expired group buys and refunds participants.

### Logic Flow

- Query groupBuys where status == 'open' AND expiresAt < now.

- For each expired deal:

- Set status to 'expired'.

- For each participant: ledger debit escrow:groupbuy:{gbId}, credit user:{uid}:main.

- Send FCM to all: 'Deal didn't tip — your tokens have been returned.'

## 3.6 onCreateGroupBuy (Callable)

Initiator creates a new group buy deal.

Input: { productId, durationHours, communityId?, chatThreadId? }

### Logic Flow

- Validate product exists and has isGroupBuy == true.

- Create groupBuys document with status 'open' and expiresAt = now + durationHours.

- Auto-join the initiator (calls onJoinGroupBuy logic).

- If communityId is set, post a message to the community chat thread.

- Award Ubuntu points for initiating a group buy.

## 3.7 onProviderRegistered (Firestore Trigger)

Fires when a new provider document is created. Handles auto-moderation.

Trigger: Firestore onCreate on providers/{providerId}

### Logic Flow

- Check if the user's anchorCommunity is in the active communities list.

- If community is active and provider has >= 0 vouches, auto-approve (set status to 'active').

- If community is not yet active, set isFoundingProvider = true, status remains 'pending_review'.

- Update users/{userId}.isProvider = true.

## 3.8 onVouchCreated (Firestore Trigger)

Fires when a vouch is created. Updates provider trust metrics.

### Logic Flow

- Increment provider's vouchCount.

- Add voucherId to provider's vouchedBy array.

- Recalculate trustScore based on: vouchCount, completedTransactions, responseRate.

- Check tier promotion thresholds:

- new -> verified: 3+ vouches

- verified -> trusted: 10+ vouches AND 20+ transactions AND responseRate > 0.8

- trusted -> star: 50+ vouches AND 100+ transactions AND responseRate > 0.9

# 4. Flutter Architecture

## 4.1 Directory Structure

lib/

features/

buy/

data/

models/

buy_category_model.dart

buy_product_model.dart

buy_order_model.dart

provider_model.dart

group_buy_model.dart

vouch_model.dart

repositories/

buy_repository.dart         // Firestore CRUD

vas_repository.dart          // VAS API calls via Cloud Functions

provider_repository.dart

group_buy_repository.dart

services/

feature_flag_service.dart    // Cached flag checks

presentation/

blocs/

buy_tab/

buy_tab_cubit.dart         // Main tab state

buy_tab_state.dart

buy_product/

buy_product_cubit.dart     // Product detail + purchase

buy_product_state.dart

buy_utilities/

buy_utilities_cubit.dart   // Airtime/data/elec flow

buy_utilities_state.dart

intengiso/

intengiso_cubit.dart       // Marketplace browsing

intengiso_state.dart

provider/

provider_cubit.dart        // Provider profile + registration

provider_state.dart

group_buy/

group_buy_cubit.dart       // Hlangana deal state

group_buy_state.dart

screens/

buy_tab_screen.dart          // Main Buy Tab shell

buy_category_screen.dart     // Category listing

buy_product_detail_screen.dart

buy_utilities_screen.dart    // Airtime/data/electricity

buy_airtime_flow_screen.dart // Step-by-step airtime purchase

buy_electricity_flow_screen.dart

intengiso_home_screen.dart   // Marketplace home

intengiso_category_screen.dart

intengiso_listing_screen.dart // Product/service detail

provider_profile_screen.dart

provider_registration_screen.dart

group_buy_detail_screen.dart

group_buy_create_screen.dart

buy_order_confirmation_screen.dart

buy_order_history_screen.dart

widgets/

buy_featured_carousel.dart   // Layer 1 banner

buy_utilities_dock.dart      // 'My Regulars' row

buy_category_grid.dart

buy_product_card.dart

intengiso_listing_card.dart

provider_badge.dart          // Trust tier badge

vouch_button.dart

group_buy_progress_bar.dart

group_buy_countdown.dart

group_buy_share_button.dart

purchase_bottom_sheet.dart

token_price_display.dart

search_bar_buy.dart

// SHARED (already exist, extend as needed)

core/

services/

ledger_service.dart              // Double-entry ledger calls

widgets/

token_balance_display.dart

## 4.2 GoRouter Routes

Add these routes under the existing shell route. The Buy Tab is a branch of the bottom navigation StatefulShellRoute.

// Inside StatefulShellRoute branches:

StatefulShellBranch(

routes: [

GoRoute(

path: '/buy',

name: 'buyTab',

builder: (context, state) => const BuyTabScreen(),

routes: [

GoRoute(

path: 'category/:categoryId',

name: 'buyCategory',

builder: (context, state) {

final catId = state.pathParameters['categoryId']!;

return BuyCategoryScreen(categoryId: catId);

},

),

GoRoute(

path: 'product/:productId',

name: 'buyProductDetail',

builder: (context, state) {

final prodId = state.pathParameters['productId']!;

return BuyProductDetailScreen(productId: prodId);

},

),

GoRoute(

path: 'utilities',

name: 'buyUtilities',

builder: (context, state) => const BuyUtilitiesScreen(),

routes: [

GoRoute(

path: 'airtime',

name: 'buyAirtime',

builder: (context, state) => const BuyAirtimeFlowScreen(),

),

GoRoute(

path: 'electricity',

name: 'buyElectricity',

builder: (context, state) => const BuyElectricityFlowScreen(),

),

],

),

GoRoute(

path: 'intengiso',

name: 'intengiso',

builder: (context, state) => const IntengisoHomeScreen(),

routes: [

GoRoute(

path: 'category/:subcategory',

name: 'intengisoCategory',

builder: (context, state) {

final sub = state.pathParameters['subcategory']!;

return IntengisoCategoryScreen(subcategory: sub);

},

),

GoRoute(

path: 'listing/:productId',

name: 'intengisoListing',

builder: (context, state) {

final id = state.pathParameters['productId']!;

return IntengisoListingScreen(productId: id);

},

),

GoRoute(

path: 'provider/:providerId',

name: 'providerProfile',

builder: (context, state) {

final id = state.pathParameters['providerId']!;

return ProviderProfileScreen(providerId: id);

},

),

],

),

GoRoute(

path: 'group-buy/:groupBuyId',

name: 'groupBuyDetail',

builder: (context, state) {

final id = state.pathParameters['groupBuyId']!;

return GroupBuyDetailScreen(groupBuyId: id);

},

),

GoRoute(

path: 'group-buy/create/:productId',

name: 'groupBuyCreate',

builder: (context, state) {

final id = state.pathParameters['productId']!;

return GroupBuyCreateScreen(productId: id);

},

),

GoRoute(

path: 'provider/register',

name: 'providerRegister',

builder: (context, state) => const ProviderRegistrationScreen(),

),

GoRoute(

path: 'orders',

name: 'buyOrders',

builder: (context, state) => const BuyOrderHistoryScreen(),

),

GoRoute(

path: 'order/:orderId',

name: 'buyOrderConfirmation',

builder: (context, state) {

final id = state.pathParameters['orderId']!;

return BuyOrderConfirmationScreen(orderId: id);

},

),

],

),

],

),

# 5. Dart Model Classes

All models use fromFirestore/toFirestore pattern with Equatable for Bloc state comparison.

## 5.1 BuyCategoryModel

class BuyCategoryModel extends Equatable {

final String id;

final String name;

final String nameXhosa;

final String icon;

final int sortOrder;

final int layer;

final bool isActive;

final String featureFlag;

// fromFirestore, toFirestore, copyWith, props

}

## 5.2 BuyProductModel

class BuyProductModel extends Equatable {

final String id;

final String title;

final String description;

final String categoryId;

final String subcategory;

final String type;  // 'digital_voucher' | 'physical' | 'service' | 'group_buy'

final int layer;

// Pricing

final int priceTokens;

final double priceRand;

final double? originalPriceRand;

// Provider (Layer 3)

final String? providerId;

final String? providerName;

// VAS (Layer 2)

final String? vasProvider;

final String? vasProductCode;

final String? vasNetworkCode;

// Media

final List<String> imageUrls;

final String thumbnailUrl;

// Location (Layer 3)

final GeoPoint? location;

final String? locationName;

// Group buy

final bool isGroupBuy;

final int? groupBuyMinParticipants;

final int? groupBuyMaxParticipants;

final double? groupBuyDiscount;

final DateTime? groupBuyDeadline;

// Status

final String status;

final bool isActive;

final bool isFeatured;

final String featureFlag;

// fromFirestore, toFirestore, copyWith, props

}

## 5.3 ProviderModel

class ProviderModel extends Equatable {

final String id;

final String userId;

final String displayName;

final String phone;

final String bio;

final String avatarUrl;

final List<String> categories;

final List<String> subcategories;

final GeoPoint location;

final String locationName;

final double serviceRadius;

final int vouchCount;

final List<String> vouchedBy;

final bool isFoundingProvider;

final double trustScore;

final int completedTransactions;

final double responseRate;

final double avgResponseMinutes;

final String tier;  // 'new' | 'verified' | 'trusted' | 'star'

final String status;

final DateTime registeredAt;

// fromFirestore, toFirestore, copyWith, props

}

## 5.4 BuyOrderModel

class BuyOrderModel extends Equatable {

final String id;

final String buyerId;

final String buyerName;

final String productId;

final String? providerId;

final String type;

final int layer;

final int quantity;

final int totalTokens;

final double totalRand;

final String? vasVoucherPin;

final String? vasReference;

final String status;

final DateTime? fulfilledAt;

final String? failureReason;

final String ledgerTransactionId;

final String? groupBuyId;

final int? buyerRating;

final String? buyerReview;

final DateTime createdAt;

// fromFirestore, toFirestore, copyWith, props

}

## 5.5 GroupBuyModel

class GroupBuyModel extends Equatable {

final String id;

final String productId;

final String initiatorId;

final String initiatorName;

final String title;

final String description;

final String imageUrl;

final int unitPriceTokens;

final int originalPriceTokens;

final double discountPercent;

final int minParticipants;

final int? maxParticipants;

final DateTime expiresAt;

final int durationHours;

final List<String> participantIds;

final int participantCount;

final Map<String, dynamic> contributions;

final String status;  // 'open' | 'tipped' | 'fulfilled' | 'expired'

final DateTime? tippedAt;

final int escrowTotal;

final String? communityId;

final String? chatThreadId;

final DateTime createdAt;

double get progressPercent => participantCount / minParticipants;

bool get isTipped => participantCount >= minParticipants;

Duration get timeRemaining => expiresAt.difference(DateTime.now());

// fromFirestore, toFirestore, copyWith, props

}

# 6. Bloc/Cubit Specifications

## 6.1 BuyTabCubit

Purpose: Manages the main Buy Tab screen state — loads featured items, utilities dock, and category grid.

class BuyTabState extends Equatable {

final BuyTabStatus status; // initial, loading, loaded, error

final List<BuyProductModel> featuredItems; // Layer 1 carousel

final List<Map<String, dynamic>> myRegulars; // Utilities dock

final List<BuyCategoryModel> categories; // Category grid

final String? errorMessage;

}

class BuyTabCubit extends Cubit<BuyTabState> {

// loadBuyTab() - fetches featured, regulars, categories

// refreshFeatured() - pull-to-refresh featured items

// addToRegulars(utilityConfig) - pin utility to dock

// removeFromRegulars(index) - unpin

}

## 6.2 BuyUtilitiesCubit

Purpose: Manages the airtime/data/electricity purchase flow including network selection, amount entry, recipient, and purchase execution.

class BuyUtilitiesState extends Equatable {

final BuyUtilitiesStatus status;

final String? selectedNetwork; // 'vodacom' | 'mtn' | 'cellc' | 'telkom'

final String? selectedType; // 'airtime' | 'data' | 'electricity'

final List<BuyProductModel> availableProducts;

final BuyProductModel? selectedProduct;

final String recipientMsisdn;

final String meterNumber;

final int quantity;

final BuyOrderModel? completedOrder;

final String? errorMessage;

}

class BuyUtilitiesCubit extends Cubit<BuyUtilitiesState> {

// selectNetwork(network)

// selectType(type)

// loadProducts() - fetch from buyProducts by subcategory

// selectProduct(product)

// setRecipient(msisdn)

// setMeterNumber(meter)

// executePurchase() - calls onBuyDigitalVoucher Cloud Function

}

## 6.3 IntengisoCubit

Purpose: Manages Intengiso marketplace browsing — five sub-markets, listing feed, search, and location filtering.

class IntengisoState extends Equatable {

final IntengisoStatus status;

final String activeSubmarket; // 'services' | 'second_hand' | 'food' | 'sebenza' | 'hlangana'

final List<BuyProductModel> listings;

final String? searchQuery;

final String? locationFilter; // Community name

final DocumentSnapshot? lastDocument; // Pagination cursor

final bool hasMore;

}

class IntengisoCubit extends Cubit<IntengisoState> {

// switchSubmarket(name)

// loadListings() - paginated query with filters

// loadMore() - next page

// search(query)

// filterByLocation(community)

// clearFilters()

}

## 6.4 GroupBuyCubit

Purpose: Manages a single Hlangana group buy deal — real-time participant updates, countdown, join/share actions.

class GroupBuyState extends Equatable {

final GroupBuyStatus status; // loading, active, joining, tipped, expired, error

final GroupBuyModel? groupBuy;

final bool currentUserJoined;

final Duration timeRemaining;

final String? errorMessage;

}

class GroupBuyCubit extends Cubit<GroupBuyState> {

// loadGroupBuy(id) - real-time Firestore listener

// joinGroupBuy() - calls onJoinGroupBuy Cloud Function

// shareToChat(conversationId) - generates share message

// startCountdownTimer() - ticks every second

}

## 6.5 ProviderCubit

Purpose: Provider registration flow (3 screens, under 3 minutes) and provider profile management.

class ProviderState extends Equatable {

final ProviderStatus status;

final int registrationStep; // 0, 1, 2 (three-screen flow)

final ProviderModel? provider;

final List<BuyProductModel> myListings;

final List<BuyOrderModel> incomingOrders;

final String? errorMessage;

}

class ProviderCubit extends Cubit<ProviderState> {

// startRegistration()

// nextStep(data) - advance registration

// submitRegistration()

// loadMyListings()

// loadIncomingOrders()

// confirmOrder(orderId)

// createListing(productData)

}

# 7. Screen Specifications

## 7.1 BuyTabScreen (Main Shell)

The primary Buy Tab screen. Scrollable single page with three layers stacked vertically.

### Layout (top to bottom)

- Search bar (tapping opens search overlay with recent searches, trending).

- Layer 1: Featured carousel — horizontal PageView of sponsored campaigns, collectible drops, trending items. Auto-advances every 5 seconds. Dot indicators.

- Layer 2: 'My Regulars' dock — horizontal scrollable row of pinned utility shortcuts (e.g., 'Vodacom Airtime', 'Eskom Electricity'). First item is always '+ Add'. Tapping a regular goes directly to the pre-filled purchase flow.

- Layer 2: Utilities grid — 2x3 grid of utility categories (Airtime, Data, Electricity, School Fees, Funeral Policy, Stokvel). Each is a tappable card with icon + label.

- Layer 3: Intengiso entry banner — illustrated banner card linking to the marketplace. Shows live listing count for user's community.

- Layer 3: Active group buys — horizontal scroll of live Hlangana deals with progress bars and countdowns. Only shows if there are active deals in user's community.

## 7.2 BuyUtilitiesScreen

Grid of utility types (airtime, data, electricity). Tapping a type navigates to the step-by-step purchase flow.

## 7.3 BuyAirtimeFlowScreen

Step-by-step airtime purchase. Optimised for speed (target: 3 taps to purchase).

### Steps

- Select network — Large tappable cards: Vodacom, MTN, Cell C, Telkom. Auto-selects if user has a saved preference.

- Select amount / bundle — Grid of available products from buyProducts (filtered by vasNetworkCode). Shows token price prominently with Rand equivalent in smaller text.

- Enter recipient — Phone number input with contacts picker. Pre-fills with user's own number + recently used numbers. Toggle: 'For myself' / 'For someone else'.

- Confirm — Summary card showing: product, recipient, token cost, current balance, balance after. Large 'Buy Now' button. Insufficient balance shows 'Earn more' CTA.

- Result — Success animation (confetti) or error with retry. Shows voucher PIN if applicable. 'Buy again' shortcut.

## 7.4 BuyElectricityFlowScreen

Similar to airtime but with meter number input instead of phone number. Steps:

- Enter meter number (with option to scan barcode on meter).

- Select amount (grid of token amounts).

- Confirm + execute.

- Result showing electricity token code (large, copyable text).

## 7.5 IntengisoHomeScreen

Main marketplace screen with five sub-market tabs along the top.

### Layout

- Top: Community selector dropdown (defaults to user's anchorCommunity).

- Tab bar: Services | Second-Hand | Food | Sebenza | Hlangana

- Each tab shows a feed of listings as cards (IntengisListingCard).

- FAB: '+ List something' (opens provider registration if not yet a provider, or create listing if already registered).

- Pull-to-refresh and infinite scroll pagination.

## 7.6 IntengisoListingScreen

Detail screen for a single marketplace listing.

### Layout

- Image carousel (swipeable).

- Title, token price (large), Rand equivalent.

- Provider card: avatar, name, tier badge, vouch count, tap to view profile.

- Description text.

- Location with map preview.

- Vouch button (if user hasn't vouched for this provider yet).

- 'Buy' button (opens purchase_bottom_sheet) or 'Contact provider' (opens chat).

## 7.7 GroupBuyDetailScreen

Real-time group buy deal page.

### Layout

- Hero image.

- Deal title and description.

- Progress bar: 'X of Y joined' with animated fill.

- Countdown timer: 'Xh Ym Zs remaining'.

- Price comparison: original token price struck through, group price highlighted.

- 'You save X%' badge.

- Participant avatars row (first 5 + '+N more').

- 'Join this deal' button (disabled if already joined or expired).

- 'Share to chat' button — opens chat thread picker, sends formatted group buy invite message.

## 7.8 ProviderRegistrationScreen

Three-screen, choice-first flow. Must complete in under 3 minutes on entry-level Android.

### Screen 1: What do you offer?

- Large tappable category cards: Services, Food, Second-Hand, Skills/Gigs.

- Multi-select allowed. Each has a sub-category picker.

- No text input required on this screen.

### Screen 2: About you

- Display name (pre-filled from user profile).

- Short bio (280 char limit, with character counter).

- Service area slider (1-20km radius).

- Avatar (pre-filled from profile, option to change).

### Screen 3: Confirm

- Summary of selections.

- Founding Provider badge preview (if applicable).

- Terms checkbox.

- 'Start selling' button.

# 8. Key Widget Specifications

## 8.1 BuyFeaturedCarousel

- PageView.builder with auto-advance (5s interval, stops on user interaction).

- Each page is a ClipRRect card with gradient overlay on image + title + CTA text.

- Dot indicators below (SmoothPageIndicator package).

- Tapping navigates to product detail or external link.

- Data source: buyProducts where isFeatured == true, ordered by updatedAt desc, limit 5.

## 8.2 BuyUtilitiesDock ('My Regulars')

- Horizontal ListView.builder, height ~90px.

- Each item: CircleAvatar with network/utility icon + label below.

- First item is always the '+ Add' button.

- Long-press to reorder or remove.

- Tapping navigates directly to pre-filled purchase flow (skips network/type selection).

- Data source: users/{uid}.favouriteUtilities array.

## 8.3 GroupBuyProgressBar

- Animated LinearProgressIndicator.

- Shows fraction text: '3 of 5 joined'.

- Colour transitions: red (<50%), orange (50-99%), green (100% = tipped).

- Pulses when approaching threshold.

## 8.4 GroupBuyCountdown

- Real-time countdown driven by Timer.periodic (1 second).

- Format: 'Xh Ym Zs' or 'Xd Xh' if > 24 hours.

- Turns red when < 2 hours remaining.

- Shows 'EXPIRED' with grey styling when time runs out.

## 8.5 ProviderBadge

- Widget showing provider trust tier as a styled badge.

- Tier visuals:

  - new: grey outline, no icon

  - verified: blue outline, checkmark

  - trusted: gold outline, shield icon

  - star: gold fill, star icon, subtle glow

- Founding Provider badge: special green 'Founding' label.

## 8.6 VouchButton

- ElevatedButton showing 'Vouch' + current vouch count.

- Disabled if user has already vouched (checks vouchedBy array).

- On tap: creates vouch document, triggers onVouchCreated function.

- Optimistic UI update (increments count immediately, rolls back on failure).

## 8.7 PurchaseBottomSheet

- Modal bottom sheet for confirming any purchase.

- Shows: product name, thumbnail, token cost, current balance, balance after purchase.

- If balance insufficient: shows deficit amount and 'Earn more tokens' button (navigates to Earn tab).

- 'Confirm Purchase' button with loading state.

- Error state with retry option.

## 8.8 TokenPriceDisplay

- Reusable widget showing price in tokens with Rand equivalent.

- Token amount: large, bold, with iMali icon.

- Rand equivalent: smaller, grey, preceded by '='.

- Optional strike-through for original price (discounts).

# 9. Firestore Composite Indexes

These composite indexes are required for the queries used in the Buy Tab. Add to firestore.indexes.json.

| Collection | Fields | Query Purpose |
| --- | --- | --- |
| buyProducts | categoryId ASC, isActive ASC, sortOrder ASC | Category listing page |
| buyProducts | layer ASC, isFeatured ASC, updatedAt DESC | Featured carousel |
| buyProducts | providerId ASC, status ASC, createdAt DESC | Provider's own listings |
| buyProducts | subcategory ASC, isActive ASC, priceTokens ASC | Utility product picker |
| buyProducts | type ASC, anchorCommunity ASC, isActive ASC, createdAt DESC | Intengiso marketplace feed |
| buyOrders | buyerId ASC, createdAt DESC | User's order history |
| buyOrders | providerId ASC, status ASC, createdAt DESC | Provider's incoming orders |
| groupBuys | status ASC, expiresAt ASC | Expired deal cleanup |
| groupBuys | status ASC, anchorCommunity ASC, createdAt DESC | Active deals for community |
| providers | status ASC, locationName ASC, trustScore DESC | Provider discovery |

# 10. VAS Provider Integration

Layer 2 utilities (airtime, data, electricity) are fulfilled via third-party VAS aggregator APIs. The recommended initial provider is Freepaid (freepaid.co.za) with Prepaid24 as fallback.

## 10.1 Integration Architecture

- VAS API calls are made ONLY from Cloud Functions, never from the client.

- API credentials stored in Firebase Secret Manager.

- All calls are idempotent (use orderId as reference).

- Timeout: 30 seconds. If no response, treat as unknown and queue for reconciliation.

## 10.2 Freepaid API Flow

- Cloud Function receives purchase request from client.

- Function authenticates with Freepaid API using stored credentials.

- Function sends purchase request (product code, MSISDN/meter number, amount).

- Freepaid responds with success + voucher PIN/token, or failure reason.

- Function stores result in buyOrders and returns to client.

## 10.3 Product Catalogue Sync

A scheduled Cloud Function (daily at 03:00 SAST) syncs the Freepaid product catalogue into the buyProducts collection. This ensures prices and availability are current.

### Sync Logic

- Fetch full product list from Freepaid API.

- For each product:

- If exists in buyProducts (matched by vasProductCode): update priceTokens, priceRand, isActive.

- If new: create buyProducts document with layer=2, type='digital_voucher', status='active'.

- If removed from Freepaid: set isActive=false in buyProducts.

VAS PROVIDER SELECTION RATIONALE Direct integration with networks (Vodacom, MTN etc.) is not viable for startups. They require formal commercial agreements, minimum volume commitments, and licensing. Aggregators like Freepaid and Prepaid24 have done the accreditation work. They charge a margin (typically 2-5%) but provide instant API access. Start with an aggregator. Negotiate direct wholesale terms (e.g., via Blue Label Telecoms) once transaction volume justifies the overhead.

# 11. Feature Flag System

Every Buy Tab feature is wrapped in a feature flag. This enables phased rollout across communities.

## 11.1 Flag Registry

| Flag Key | Layer | Description | Default |
| --- | --- | --- | --- |
| buy_tab_enabled | All | Master switch for entire Buy Tab | true |
| buy_airtime_enabled | 2 | Airtime purchases | true |
| buy_data_enabled | 2 | Data bundle purchases | true |
| buy_electricity_enabled | 2 | Electricity token purchases | true |
| buy_school_fees_enabled | 2 | School fee payments | false |
| buy_funeral_policy_enabled | 2 | Funeral policy premiums | false |
| buy_stokvel_contrib_enabled | 2 | Stokvel contributions | false |
| intengiso_enabled | 3 | Entire Intengiso marketplace | false |
| intengiso_services_enabled | 3 | Services Board sub-market | false |
| intengiso_secondhand_enabled | 3 | Second-Hand Goods sub-market | false |
| intengiso_food_enabled | 3 | Food & Home-Cooked sub-market | false |
| intengiso_sebenza_enabled | 3 | Skills & Gigs sub-market | false |
| intengiso_hlangana_enabled | 3 | Group Buys sub-market | false |
| provider_registration_enabled | 3 | Provider sign-up | false |
| group_buy_create_enabled | 3 | Creating new group buys | false |

## 11.2 Client-Side Implementation

class FeatureFlagService {

final FirebaseFirestore _db;

Map<String, FeatureFlag> _cache = {};

DateTime _lastFetch = DateTime(0);

static const _cacheDuration = Duration(minutes: 30);

Future<void> loadFlags() async {

if (DateTime.now().difference(_lastFetch) < _cacheDuration) return;

final snap = await _db.collection('featureFlags').get();

_cache = { for (var doc in snap.docs) doc.data()['key']: FeatureFlag.fromFirestore(doc) };

_lastFetch = DateTime.now();

}

bool isEnabled(String flagKey, {String? userCommunity}) {

final flag = _cache[flagKey];

if (flag == null) return false;

if (!flag.enabled) return false;

if (flag.enabledCommunities.contains('all')) return true;

if (userCommunity == null) return false;

return flag.enabledCommunities.contains(userCommunity);

}

}

Usage in widgets:

// In BuyTabScreen build method:

final flags = context.read<FeatureFlagService>();

final community = context.read<UserCubit>().state.user?.anchorCommunity;

if (flags.isEnabled('intengiso_enabled', userCommunity: community)) {

// Show Intengiso entry banner

}

# 12. Push Notification Triggers

All notifications sent via FCM from Cloud Functions. Use the existing FCM token stored in users/{uid}.fcmToken.

| Event | Recipient | Message | Deep Link |
| --- | --- | --- | --- |
| Purchase success (digital) | Buyer | 'Your {product} is ready! Voucher: {pin}' | /buy/order/{orderId} |
| Purchase failed | Buyer | 'Purchase failed: {reason}. Your tokens have been returned.' | /buy/order/{orderId} |
| New order (marketplace) | Provider | '{buyer} wants to buy your {product}' | /buy/order/{orderId} |
| Order fulfilled | Buyer | 'Your order from {provider} has been fulfilled!' | /buy/order/{orderId} |
| Someone joined group buy | All participants | '{user} joined! {count}/{min} needed' | /buy/group-buy/{gbId} |
| Group buy tipped | All participants | 'Deal is ON! Your saving is locked in.' | /buy/group-buy/{gbId} |
| Group buy expiring soon | All + viewers | 'Only {hours}h left! {remaining} more people needed' | /buy/group-buy/{gbId} |
| Group buy expired | All participants | 'Deal expired. Your tokens have been returned.' | /buy/group-buy/{gbId} |
| New vouch received | Provider | '{user} vouched for you! ({count} total)' | /buy/intengiso/provider/{pid} |
| Provider approved | Provider | 'Welcome to Intengiso! Start listing your services.' | /buy/provider/register |

# 13. Implementation Phases

Phased delivery over approximately 10-12 weeks. Each phase is independently deployable.

## Phase 1: Foundation (Weeks 1-3)

Goal: Core data model, navigation, and Layer 2 digital voucher purchases.

### Week 1: Data Layer

- Create all Firestore collections (buyCategories, buyProducts, buyOrders, featureFlags).

- Write Firestore security rules.

- Create Dart model classes with fromFirestore/toFirestore.

- Create BuyRepository with CRUD operations.

- Create FeatureFlagService.

- Seed buyCategories with initial data.

### Week 2: Buy Tab Shell + Utilities UI

- Create BuyTabScreen with three-layer layout.

- Create BuyTabCubit.

- Add GoRouter routes for /buy and child routes.

- Create BuyUtilitiesScreen with network/type grid.

- Create BuyAirtimeFlowScreen (all 5 steps).

- Create BuyElectricityFlowScreen.

- Create PurchaseBottomSheet and TokenPriceDisplay widgets.

- Create BuyUtilitiesCubit with full state management.

### Week 3: Cloud Functions + VAS Integration

- Create onBuyDigitalVoucher Cloud Function.

- Integrate Freepaid API (or Prepaid24).

- Implement ledger double-entry for buy_digital_voucher transactions.

- Implement failure handling and reversal logic.

- Create product catalogue sync function (scheduled).

- Create BuyOrderConfirmationScreen.

- Test end-to-end: select product -> confirm -> API call -> result.

- Create BuyOrderHistoryScreen.

PHASE 1 DELIVERABLE Users can buy airtime, data, and electricity from within the Buy Tab using their tokens. This is the most important milestone. It validates the core commerce loop: Earn tokens -> Spend tokens.

## Phase 2: My Regulars + Featured (Weeks 4-5)

Goal: Personalised utility dock and Layer 1 sponsored content.

### Week 4: My Regulars

- Create BuyUtilitiesDock widget with horizontal scroll.

- Add favouriteUtilities field to user document.

- Implement add/remove/reorder functionality.

- Implement 'quick buy' flow (pre-filled from saved config).

- Add 'Save to My Regulars' prompt after successful purchase.

### Week 5: Featured Carousel

- Create BuyFeaturedCarousel widget (PageView with auto-advance).

- Seed featured products in buyProducts (isFeatured = true).

- Implement admin-facing flag for featuring products (via Firebase Console or simple admin function).

- Add search bar to Buy Tab (basic text search against buyProducts title field).

## Phase 3: Intengiso Marketplace (Weeks 6-9)

Goal: Full township marketplace with provider registration, listings, and vouch-based trust.

### Week 6: Provider Registration + Data

- Create providers collection and ProviderModel.

- Create vouches collection and VouchModel.

- Create ProviderRegistrationScreen (3-screen flow).

- Create ProviderCubit.

- Create onProviderRegistered Cloud Function.

- Create Founding Provider badge logic.

### Week 7: Marketplace Browsing

- Create IntengisoHomeScreen with 5 sub-market tabs.

- Create IntengisoCubit with paginated queries.

- Create IntengisoListingCard widget.

- Create IntengisoCategoryScreen.

- Implement community-based location filtering.

- Create search within marketplace.

### Week 8: Listings + Trust

- Create IntengisoListingScreen (product detail).

- Create listing creation flow (for providers).

- Create ProviderProfileScreen.

- Create VouchButton widget.

- Create ProviderBadge widget.

- Create onVouchCreated Cloud Function (trust score calculation).

### Week 9: Marketplace Transactions

- Create onBuyMarketplaceItem Cloud Function (escrow flow).

- Create onConfirmFulfilment Cloud Function.

- Implement 72-hour auto-confirm timeout.

- Create provider order management UI (incoming orders list, confirm button).

- Create buyer-provider chat integration (deep link to Chat tab).

- Add buy_marketplace_item and buy_marketplace_release ledger transaction types.

## Phase 4: Hlangana Group Buys (Weeks 10-12)

Goal: Social group buying with countdown timers, escrow, and chat integration.

### Week 10: Group Buy Core

- Create groupBuys collection.

- Create GroupBuyModel.

- Create onCreateGroupBuy Cloud Function.

- Create onJoinGroupBuy Cloud Function.

- Create GroupBuyCubit with real-time Firestore listener.

- Implement escrow ledger mechanics (group_buy_contribute, group_buy_release, group_buy_refund).

### Week 11: Group Buy UI

- Create GroupBuyDetailScreen with progress bar and countdown.

- Create GroupBuyCreateScreen.

- Create GroupBuyProgressBar and GroupBuyCountdown widgets.

- Create GroupBuyShareButton (generates formatted message for chat).

- Add active group buys section to BuyTabScreen.

### Week 12: Group Buy Polish + Chat Integration

- Create onGroupBuyExpired scheduled function.

- Implement share-to-chat flow (select conversation -> send group buy invite card).

- Implement notification cadence (midpoint, 4h warning, 2h warning, tipped, expired).

- Ubuntu Good Citizen points for group buy participation.

- End-to-end testing of full lifecycle: create -> join -> tip -> fulfil / expire -> refund.

DEPLOYMENT STRATEGY All phases deploy behind feature flags. Phase 1 (digital vouchers): enable globally immediately — this is the core commerce loop. Phase 3 (Intengiso): enable in Khayelitsha first, then expand to other anchor communities based on provider sign-up rates. Phase 4 (Hlangana): enable only in communities with 50+ active providers — group buys need supply to succeed.

# 14. Required Flutter Packages

| Package | Purpose | Notes |
| --- | --- | --- |
| flutter_bloc | State management | Already in use |
| equatable | State comparison | Already in use |
| go_router | Navigation | Already in use |
| cloud_firestore | Database | Already in use |
| firebase_auth | Authentication | Already in use |
| cloud_functions | Cloud Function calls | For callable functions |
| firebase_messaging | Push notifications | Already in use |
| cached_network_image | Image caching | For product/provider images |
| smooth_page_indicator | Carousel dots | Featured carousel |
| image_picker | Camera/gallery | Provider avatar, listing photos |
| image_cropper | Image editing | Crop listing photos |
| flutter_image_compress | Compression | Reduce upload size |
| share_plus | Native sharing | Share group buy links |
| url_launcher | External links | Open external URLs |
| intl | Formatting | Currency/date formatting |
| shimmer | Loading placeholders | Skeleton loading states |
| flutter_slidable | Swipe actions | Order management swipe |
| contacts_service | Contacts access | Phone number picker for airtime |

# 15. Testing Checklist

## 15.1 Layer 2 — Digital Voucher Purchases

- Purchase airtime successfully (all 4 networks).

- Purchase data bundle successfully.

- Purchase electricity token successfully.

- Insufficient balance shows correct error and Earn CTA.

- VAS API failure triggers ledger reversal and user refund.

- VAS API timeout (30s) triggers unknown state and reconciliation queue.

- Duplicate purchase prevention (idempotency key).

- Order appears in order history immediately.

- FCM notification received on purchase success/failure.

- My Regulars dock saves and loads correctly.

- Quick-buy from My Regulars pre-fills correctly.

## 15.2 Layer 3 — Intengiso Marketplace

- Provider registration completes in under 3 minutes.

- Provider can create a listing with images.

- Listing appears in correct sub-market and community.

- Buyer can purchase — tokens go to escrow, not provider.

- Provider sees incoming order notification.

- Buyer confirms fulfilment — escrow releases to provider.

- Auto-confirm after 72 hours works correctly.

- Vouching creates document and updates provider trust score.

- One vouch per user-provider pair enforced.

- Provider tier promotion works at correct thresholds.

- Founding Provider badge displays correctly.

- Feature flags correctly hide/show Intengiso per community.

## 15.3 Layer 3 — Hlangana Group Buys

- Create group buy with correct expiry time.

- Join group buy debits tokens to escrow.

- Progress bar updates in real-time for all viewers.

- Countdown timer accurate and updates live.

- Tipping threshold triggers status change and notification.

- Expired deal refunds all participants.

- Share-to-chat generates formatted invite message.

- Cannot join same deal twice.

- Cannot join expired deal.

- Ubuntu points awarded for initiating and completing deals.

## 15.4 Cross-Cutting

- All purchases create correct double-entry ledger transactions.

- Ledger balances are always consistent (sum of debits = sum of credits).

- Feature flags enable/disable features per community.

- Offline handling: graceful error messages when no connectivity.

- Performance: Buy Tab loads in < 2 seconds on entry-level Android.

- Image compression: uploaded images are < 500KB.

- Deep links from notifications navigate to correct screens.

# 16. Open Implementation Questions

These items require product/business decisions before implementation:

| # | Question | Impact | Suggested Default |
| --- | --- | --- | --- |
| 1 | Which VAS aggregator to contract with first? | Phase 1 blocker | Freepaid (developer-friendly, sandbox) |
| 2 | Token-to-Rand exchange rate for Buy Tab pricing? | All pricing | 1 token = R0.10 (current rate) |
| 3 | Platform commission on Intengiso marketplace sales? | Provider economics | 5% of transaction value |
| 4 | Auto-confirm timeout for marketplace orders? | Buyer/seller trust | 72 hours |
| 5 | Minimum vouch count before listings are publicly visible? | Trust bootstrapping | 0 (visible immediately, vouches build trust) |
| 6 | Group buy minimum participants default? | Deal viability | 5 people |
| 7 | Maximum group buy duration? | Deal urgency | 7 days (168 hours) |
| 8 | School fees and funeral policy payment providers? | Phase 2+ utilities | Deferred — requires separate provider research |
| 9 | Provider cash-out minimum and frequency? | Provider economics | Min R50, weekly batch payout |
| 10 | Dispute resolution process for marketplace? | Trust & safety | Manual review via support, 7-day window |

# 17. Appendix: Named Concepts Reference

iMaliChat uses culturally grounded naming throughout. This reference maps internal/cultural names to their technical meaning.

| Name | Origin | Meaning in iMaliChat |
| --- | --- | --- |
| Sasaza | isiXhosa verb: to scatter/spread | Token-sending mechanic (P2P) |
| Group Sasaza | Extension of Sasaza | Group collectively sending tokens to one recipient |
| Intengiso | isiXhosa/isiZulu root: -thenga (to buy) | Township marketplace (Layer 3 of Buy Tab) |
| Hlangana | isiZulu: to come together/meet | Group buying sub-market within Intengiso |
| Sebenza | isiZulu: to work | Skills & Gigs sub-market within Intengiso |
| My Regulars | English | Pinned utility shortcuts dock (Layer 2) |
| Ubuntu Good Citizen Points | Ubuntu philosophy | Gamification points for community-positive actions |
| Founding Provider | English | Badge for providers who register before community launch |
| iMali | isiZulu: imali = money | App name root; token currency |

— End of Document —